Date: 18. June 2021

Team Name:	TechQuest

Mission Statement

We are an innovative team creating a multi-page website that offers 4-5 simple quiz games incl. 10 Questions.
Each quiz should consist of a startpage, a few question pages with single choice options and a resultpage.
We keep the navigation through our TechQuest as simple as possible.

Team Roles

Captain, Team Leader, Scrum Master & Navigator (Junior Developer)	Harry
- Manage personnel, keeping team on track to finish within schedule.
- Arrange meetings and agendas
- Solve minor interpersonal conflicts and backup issues
- Provide executive decisions on task management
- Liaise with Product Owners (Instructors)
- Ensure that final product is fit for release (debugging, testing, etc.)
- Confirm and track product due date and expectations of meeting it.
- Communicate progress of tasks and estimated times of completion to team leader.

First Mate & Manager for extra features (Senior Developer):	Mirko
- Second-in-command, aware of progress and issues as they come up
- Manage questions and concerns in production team regarding coding
- Provide assistance in managing schedule, task assignment, and identifying backups

Second Mate, Scribe and Trello Master & Designe Consultant (Junior Developer):	Kate
- Take detailed notes of meeting points and agenda
- Collect scans or electronic copies of Mockups, Meeting Notes, daily scrum board progress and maintain them on a shared electronic drive.
- Collect ideas and opinions for the website’s design.
- Oversee the mockup process and ensure
- Provide a coherent “voice” to the website’s overall look and design.
- Ensure that final product meets the agreed upon style format.
- Creating the TechQuest-Logo

Ballistics Expert, Git-Master & Asset Management (Junior Developer):	Sukrit
- Manage github or other electronic repository for team codes.
- Ensure that code stored is the most current and correct version, update as necessary.
- Collect images, table data, and various media for use on website.
- Store them in centralized location and provide to Ballistics for online storage.

_________________________________________________________________________________________

Basic Schedule

First Meeting
Role Assignment
Statement of Goals
Schedule Agreement

Research and Development
Create shared repository
Concept exploration
Asset (image, links, data, media) collection
Presentation of findings
Scrum Board creation
Design
Thumbnail design
Wireframe / Mockup
Logo design
Color Palette
Create basic framework

Coding

Testing
Debugging
Test links
Test mobile compatibility
Group review

What are you proud of?
What went good?
What went bad?
What would you change?

Filing
Ensure final changes are saved onto repository
Ensure meeting notes, thumbnails, and other documents are saved onto drive

Presentation
Product Release

Meetings

Dailys:	Mornings around 9am (after Gymnastics)

Closings:	around 5pm

Final:	24th June after Lunch

Statement of Goals
We, as a group, hope to create a product of which we are proud with a work experience that is fun and challenging. We will show each other respect and kindness. We will not be afraid to ask for help. We will not criticize without contributing. We will search for solutions to problems as they come up, both technical and interpersonal.
And: No stress, no tears and laugh a lot !!!

Personal Goals
Kate	Understand SASS a bit better
Mirko	Having fun and giving ideas for extra features
Harry	Become much better in mixing PHP, SASS and HTML
Sukret	Become better in Git-Management
Mariano	We don’t know jet